Performance Test Plan

Demo Web Shop

https://demowebshop.tricentis.com

# 1. Executive Summary

This document outlines the performance testing approach for the Demo Web Shop e-commerce platform. The focus is on identifying critical user journeys that would benefit most from performance testing and defining the testing strategy.

# 2. Selected Area for Performance Testing

## Chosen Area: Checkout Process

The Checkout Process (from cart to order confirmation) has been selected for performance testing.

### Rationale

1. Business Critical Path

- The checkout process directly generates revenue

- Any slowdown or failure here results in immediate financial loss (abandoned carts)

- Studies show that 1-second delay in page load can reduce conversions by 7%

2. Complex Backend Operations

- Inventory checks, price calculations, address validation

- Payment processing, order creation in database

- Email notifications

3. High Load Sensitivity

- During sales/promotions, checkout experiences peak traffic

- Multiple concurrent users can cause database locks

- Third-party integrations (payment gateways) add latency

4. User Experience Impact

- Users are most invested at checkout (already selected products)

- Slow checkout = cart abandonment

- Errors during checkout cause trust issues

# 3. Testing Approach

## 3.1 Performance Test Types

| Test Type | Purpose | When to Run |
| --- | --- | --- |
| Load Testing | Verify system behavior under expected load | Before release |
| Stress Testing | Find system breaking point | Quarterly |
| Endurance Testing | Check for memory leaks over time | Monthly |
| Spike Testing | Verify handling of sudden traffic spikes | Before sales events |

## 3.2 Test Scenarios

### Scenario 1: Normal Load - Checkout Flow

- Description: Simulate typical daily traffic through checkout

- Virtual Users: 50 concurrent users

- Ramp-up: 5 minutes

- Duration: 30 minutes

- Think Time: 3-5 seconds between steps

User Journey:

- User lands on cart page (already has items)

- Agrees to terms and clicks Checkout

- Fills/selects billing address

- Selects shipping method

- Selects payment method

- Reviews order information

- Confirms order

- Views order confirmation

### Scenario 2: Peak Load - Black Friday Simulation

- Description: Simulate peak traffic during major sale event

- Virtual Users: 500 concurrent users

- Ramp-up: 10 minutes

- Duration: 60 minutes

- Think Time: 1-3 seconds (users act faster during sales)

### Scenario 3: Stress Test - Breaking Point

- Description: Gradually increase load until system degrades

- Virtual Users: Start 100, increase by 50 every 5 minutes

- Maximum: 1000 users or until 10% error rate

- Duration: Until failure criteria met

### Scenario 4: Endurance Test

- Description: Sustained load over extended period

- Virtual Users: 30 concurrent users

- Duration: 8 hours

- Purpose: Detect memory leaks, connection pool exhaustion

# 4. Performance Parameters & Metrics

## 4.1 Key Performance Indicators (KPIs)

| Metric | Target | Critical Threshold |
| --- | --- | --- |
| Response Time (Avg) | < 2 seconds | > 5 seconds |
| Response Time (90th percentile) | < 3 seconds | > 8 seconds |
| Response Time (99th percentile) | < 5 seconds | > 15 seconds |
| Throughput | > 100 orders/minute | < 50 orders/minute |
| Error Rate | < 1% | > 5% |
| Concurrent Users | 500 | - |
| CPU Utilization | < 70% | > 90% |
| Memory Utilization | < 80% | > 95% |
| Database Response Time | < 100ms | > 500ms |

## 4.2 Transaction Breakdown

| Transaction | Target Response Time | Weight |
| --- | --- | --- |
| Load Cart Page | < 1.5s | 15% |
| Submit Billing Address | < 2s | 20% |
| Get Shipping Options | < 1s | 15% |
| Load Payment Methods | < 1s | 15% |
| Confirm Order | < 3s | 25% |
| Order Confirmation Page | < 1.5s | 10% |

# 5. Test Environment Requirements

## 5.1 Infrastructure

- Load Testing Tool: Apache JMeter, k6, or Gatling

- Monitoring: Application Performance Monitoring (APM) tool

- Test Environment: Staging environment matching production specs

## 5.2 Test Data Requirements

- 1000+ pre-registered user accounts

- Variety of products in database

- Multiple shipping/billing addresses

- Valid payment test credentials

## 5.3 Pre-Test Checklist

- Test environment is isolated from production

- Database is populated with realistic data volume

- Monitoring tools are configured

- Baseline performance metrics captured

- Rollback plan in place

# 6. Test Execution Plan

## 6.1 Execution Schedule

| Phase | Duration | Activities |
| --- | --- | --- |
| Preparation | 2 days | Script development, data preparation |
| Baseline | 1 day | Single user tests, establish benchmarks |
| Load Testing | 2 days | Execute Scenarios 1 & 2 |
| Stress Testing | 1 day | Execute Scenario 3 |
| Endurance Testing | 1 day | Execute Scenario 4 (overnight) |
| Analysis | 2 days | Result analysis, report creation |

## 6.2 Exit Criteria

Pass Criteria:

- All KPIs within target thresholds

- No critical errors during test execution

- System recovers gracefully after load removal

Fail Criteria:

- Error rate exceeds 5%

- Response time consistently above critical threshold

- System crash or unrecoverable state

- Data integrity issues detected

# 7. Risk Assessment

| Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- |
| Test environment differs from production | Medium | High | Use production-like environment |
| Insufficient test data | Low | Medium | Generate realistic test data |
| Third-party dependencies unavailable | Medium | High | Use mock services or stubs |
| Network bandwidth limitations | Low | Medium | Run tests from appropriate location |
| Database locks during test | Medium | High | Optimize queries, increase connection pool |

# 8. Deliverables

- Performance Test Scripts - Automated scripts for all scenarios

- Test Execution Report - Detailed results with graphs and metrics

- Bottleneck Analysis - Identified performance issues with root causes

- Recommendations - Suggested optimizations and fixes

- Baseline Documentation - Performance benchmarks for future comparison

# 9. Tools Recommendation

## Primary Load Testing Tool: k6

Reasons:

- Modern, developer-friendly syntax (JavaScript)

- Open-source and lightweight

- Easy CI/CD integration

- Excellent for API and web performance testing

- Built-in metrics and thresholds

## Alternative Tools

- Apache JMeter - Feature-rich, GUI-based

- Gatling - Scala-based, great for complex scenarios

- Locust - Python-based, easy to script

## Monitoring Tools

- Grafana - Visualization

- InfluxDB - Time-series metrics storage

- New Relic / Datadog - Full APM solution

# 10. Conclusion

The checkout process is the most critical area for performance testing in an e-commerce application. It directly impacts revenue and user trust. By implementing the described testing approach with clear metrics and thresholds, we can ensure the system performs reliably under various load conditions and identify bottlenecks before they affect real users.